## Slide 1: Methodology Starter Pack Leadership Presentation
April 2026
Netcompany
Reusable delivery control system for AI-assisted projects

## Slide 2
Executive frame: why the pack exists and what it is
What is in the starter pack: governance, standards, templates, evidence
Agent operating model: specialist roles, workflow, domain expertise
Skills and hooks: reusable judgment and automated guardrails
Lessons learned and leadership adoption decisions

## Slide 3: Why This Exists
The starter pack gives new projects a governed, auditable, agent-ready delivery model from day one.
Without it, each project reinvents delivery rules, agent roles, standards, evidence expectations, and setup mechanics under pressure.
Leadership outcomes: faster mobilisation, fewer blank-page decisions, better control over AI agent behaviour, and lower delivery risk.
It reduces startup friction, improves delivery consistency, and makes AI-assisted delivery governable.

## Slide 4: What the Starter Pack Is
A reusable methodology pack for Claude Code and agent-assisted Netcompany delivery.
Covers ways of working, agent roles, skills, hooks, standards, templates, setup, documentation policy, deployment readiness, and release evidence.
Designed to be copied into a new repo and customised, not treated as a central static manual.
Creates repeatable audit, release sign-off, and stakeholder assurance material as delivery work happens.
Key phrase: a project operating system for AI-assisted delivery.

## Slide 5: Pack Contents at a Glance
Core governance: ways of working, agent rules, outlines, documentation policy, SOUL.
Setup guides: getting started, install manifest, repo setup checklist, CLAUDE template.
Delivery gates: pre-implementation checkpoint, remote deployment readiness, emergency bypass.
Standards pack: governance, development, platform, integration, operations, security, AI, deviations.
Templates: memory, feature notes, decisions, runbooks, release evidence, status, flags, CI secrets, deployment assets.
Compatibility: AGENTS.md mirrors .claude agents and skills for tools that cannot read .claude directly.

## Slide 6: Standards and Governance Backbone
Standards define non-negotiables: traceability, change classification, release evidence, contracts, testing, migrations, determinism, parity, logging, security, and data classification.
SOUL.md provides five tie-breaker invariants: governed, deterministic, append-only, research-first, evidence-backed.
Ways of Working defines issue-first delivery, PR gates, branch rules, documentation impact classification, and emergency bypass.
Leadership message: governance becomes the default workflow, not end-of-release paperwork.

## Slide 7: Templates and Evidence Assets
Templates make governance repeatable: feature notes, decision logs, runbooks, release evidence packs, status reports, CI secret registers, and feature flag registers.
Release evidence is planned from the start rather than reconstructed at the end.
Project memory keeps current context concise for agents and humans.
Callout: a merged PR without traceability or evidence is incomplete, not merely undocumented.

## Slide 8: Agents and Workflow: Controlled Specialist Delivery
Agents model delivery roles: architecture, design, analysis, domain, data, backend, frontend, DevOps, SRE, integration, test, refactor, traceability, review, and critique.
Each role has defined purpose, mode, boundaries, and handoff expectations.
Review and critic roles are read-only by default and use fresh context for independence.
Work starts with a GitHub issue and acceptance criteria.
Design and analysis prepare scope, options, domain rules, and decisions before build.
Test, review, traceability, and release evidence are part of the same delivery cycle.
Flow: issue -> design -> decision -> build -> test -> review -> traceability -> evidence -> merge.

## Slide 9: Domain Expert Pattern
Regulated or legally consequential projects should add a project-specific Domain Expert role from day one.
Domain Experts should work one sprint ahead of builders because domain interpretation is often the slowest, least parallelisable task.
Example from this project: the DWP Debt Domain Expert covers CCA, GDPR, vulnerability, breathing space, insolvency, and payment allocation concerns.
Leadership decision point: require a domain expert role for regulated, public-sector, financial, health, or legally consequential programmes.

## Slide 10: Skills: Reusable Judgment, Not Prompt Snippets
Skills encode recurring governance, domain, or delivery judgment.
Core examples: issue-to-build-plan, write-acceptance-criteria, change-classification-assistant, review-pr, migration-safety-reviewer, release-readiness-gate, release-evidence-pack-builder, traceability-and-evidence-enforcer, verification-loop, tdd-workflow, santa-method.
Rule-driven projects add policy and determinism skills such as date-effective-policy-integrator, policy-bundle-change-reviewer, and deterministic-implementation-builder.
Best practice: skills must produce value and be audited; a growing skill library without pruning becomes noise.

## Slide 11: Hooks: Automated Guardrails Around Agent Actions
Hook profiles: minimal, standard, strict.
block-no-verify prevents bypassing git hooks.
config-protection protects build and tooling config from casual edits.
governance-capture records governance-sensitive actions.
quality-gate runs formatter and linter checks after edits.
mcp-health-check prevents relying on unavailable MCP tools.
session-end, pre-compact, suggest-compact, and cost-tracker preserve continuity and manage context/cost.
gateguard-fact-force requires fact declaration before high-consequence actions.

## Slide 12: Lessons Learned: Make the Safe Delivery Path the Default
Governance must be in the workflow: under pressure, teams skip evidence, traceability, and documentation unless the path to merge makes them unavoidable.
Agent boundaries need to be explicit: role outlines, handoff declarations, fresh-context review, and escalation rules prevent blurred authority.
Context, setup, and environment drift are delivery risks: undocumented setup, environments, logs, secrets, flags, and MCP servers create avoidable rework.
Pack response: issue-first work, PR gates, documentation impact classification, trace updates, release evidence templates, setup checklists, project memory, readiness gates, parity standards, and hook guardrails.
Leadership takeaway: day-zero discipline prevents weeks of avoidable rework later.

## Slide 13: Adoption Playbook and Leadership Decisions
Start with the install manifest; place files in the correct repo locations.
Fill in CLAUDE.md before any agent work starts; customise the agent set and domain expert role for the project.
Mark irrelevant skills and standards as N/A at kickoff instead of letting them create noise.
Install hooks and branch protections before first delivery work; complete the repo setup checklist and create project memory on day zero.
Run a skills audit at the end of each release phase.
Leadership decisions: project types in scope, minimum hook profiles, regulated-project Domain Expert requirements, central ownership, and adoption measures.
Close message: standardise the operating model, customise the domain layer, and keep the pack alive through retrospectives.

## Slide 14: Appendix
Repository-backed deep dives

## Slide 15: Appendix A1 - Starter Pack File Inventory
Governance docs: WAYS-OF-WORKING, AGENT-RULES, AGENT-OUTLINES, DOCUMENTATION-POLICY, PRE-IMPLEMENTATION-CHECKPOINT, REMOTE-DEPLOYMENT-READINESS-GATE, EMERGENCY-BYPASS-PROCEDURE, CLAUDE-MD-TEMPLATE.
.claude operating surface: 16 agent definitions, 48 skills, hook scripts, hooks.json, settings.json, contexts, session continuity files, cost/session logs.
.github baseline: pull_request_template.md.
Archived setup sources retained in docs/project-foundation/archive: INSTALL-MANIFEST and REPO-SETUP-CHECKLIST.

## Slide 16: Appendix A2 - Standards and Templates Inventory
Standards categories from repo:
  AI: 1
  Development: 2
  Deviations: 2
  Governance: 7
  Integration: 3
  Operations: 4
  Platform: 11
  Security: 4
Templates in docs/project-foundation/templates:
  Build phase tracker, CI secret register, decision log, Dev/DevOps handoff.
  Dockerfile, Docker Compose, Helm chart.
  Feature flag register, feature note, memory, project status.
  Release evidence pack, remote environment spec, runbook.
  Santa rubrics and trace map template.

## Slide 17: Appendix A3 - Decision History Included
ADRs 001-017 are present under docs/project-foundation/decisions.
Coverage includes process instance strategy, monitoring event subprocesses, process engine/delegate pattern, segment taxonomy, candidate data model, BPMN versioning, and monolith architecture.
Later ADRs cover configurability, policy layer, champion/challenger experimentation, Flowable admin access, live-state reads, breathing space transaction boundaries, communication suppression, platform pivot, and frontend architecture.
Leadership value: the starter pack carries decision discipline, not just working practices.

## Slide 18: Appendix B1 - Agent Role Catalogue: Direction and Domain
solution-architect: final architecture decisions, boundaries, and guardrails.
delivery-designer: practical design options, tradeoffs, and recommendation.
design-critic: challenges proposals for assumptions, failures, and cross-module risks.
business-analyst: business rules, states, invariants, and acceptance criteria.
dwp-debt-domain-expert: DWP debt collection rules and UK regulatory constraints.
devops-release-engineer: CI/CD, deployment safety, release evidence, readiness.
sre-platform-engineer: platform reliability, observability, IaC, runbooks.
traceability-steward: requirement -> contract -> test -> evidence trace chain.

## Slide 19: Appendix B2 - Agent Role Catalogue: Build and Assurance
backend-builder: backend services, APIs, controllers, errors, observability.
frontend-builder: forms, pages, workflow screens, validation, accessibility.
db-designer: schemas, migrations, indexes, persistence models.
integration-protocol-specialist: contracts, signing, error semantics, handoff.
refactorer: behavior-preserving clarity and maintainability work.
test-designer: test strategy and evidence needs across layers.
test-builder: deterministic unit, integration, and end-to-end tests.
code-reviewer: bugs, regressions, maintainability risks, missing tests.
Operating rule: each agent definition owns mission, scope, guardrails, escalation rules, and output contract.

## Slide 20: Appendix C1 - Skills Catalogue: Planning and Governance
Planning and requirements:
  issue-to-build-plan
  write-acceptance-criteria
  create-domain-pack
  api-contract-draft
  test-plan
  generate-domain-tests
  generate-e2e-scenarios
  seed-data-builder
Governance and traceability:
  change-classification-assistant
  standards-governance-reviewer
  requirements-trace-map-updater
  traceability-and-evidence-enforcer
  release-evidence-pack-builder
  release-readiness-gate
  ci-gate-recommender
  update-docs-for-change

## Slide 21: Appendix C2 - Skills Catalogue: Risk and Determinism
Review and risk:
  review-pr
  design-review
  breaking-change-impact-mapper
  contract-versioning-advisor
  migration-safety-reviewer
  rule-coverage-analyzer
  defect-triage-root-cause-classifier
  sensitive-data-redaction-checker
Deterministic and governed behaviour:
  date-effective-policy-integrator
  policy-bundle-change-reviewer
  deterministic-implementation-builder
  error-envelope-normalizer
  state-precedence-reviewer
  immutable-records-guard
  documentation-authority-resolver

## Slide 22: Appendix C3 - Skills Catalogue: Operations and Agent Control
Operations and reliability:
  ci-failure-root-cause-fixer
  remote-deployment-readiness
  reconciliation-flow-reviewer
  observability-evidence-separator
  hotfix-incident-scope
Frontend-specific checks:
  frontend-backend-state-parity
  i18n-completeness-checker
Agent workflow and control:
  agent-boundary-escalator
  agent-introspection-debugging
  context-budget
  continuous-agent-loop
  cost-aware-llm-pipeline
  council
  gateguard
  safety-guard
  santa-method
  strategic-compact
  tdd-workflow
  verification-loop

## Slide 23: Appendix D - Hook Profiles from .claude/hooks.json
minimal: block-no-verify only. Use for quick exploration where hard git safety is enough.
standard: block-no-verify, config-protection, governance-capture, pre-compact, session-end, suggest-compact, quality-gate, mcp-health-check, cost-tracker. Recommended for regular development.
strict: standard plus gateguard-fact-force. Use for Class A, release-sensitive, or high-consequence changes.
Current repo default in .claude/settings.json: ECC_HOOK_PROFILE=standard.
Important environment switches: ECC_COMPACT_THRESHOLD, ECC_QUALITY_GATE_BLOCKING, MCP_SERVERS.

## Slide 24: Appendix E - Release Evidence Example
Required before merge for Class A and Class B changes; required before remote deployment for Class C/D/E changes that deploy remotely.
Evidence chain: issue -> acceptance criteria -> implementation PR -> trace map snapshot -> tests and reports -> contract parity -> environment/config identifiers -> deviations -> signoff -> immutable pack hash.
Template sections: release identifier, environment/config identifiers, contract versions and parity reports, rule/policy bundle versions, test run IDs and reports, traceability snapshot, approved deviations, signoff table, pack immutability confirmation.
Signoff roles: Solution Architect, Domain/Policy Owner for Class A, Security when controls changed, Release Manager, Contract Owner when external interfaces changed.

## Slide 25: Appendix F - Adoption Checklist
Install files in the right locations: docs/project-foundation, .claude, .github, and repo-root CLAUDE.md.
Fill in CLAUDE.md, project memory, setup checklist, standards applicability, hook profile, and domain expert customisation before build starts.
Configure branch protection, PR template, quality gates, MCP health checks, cost/context controls, feature flag register, CI secret register, and remote environment spec.
Create initial trace map, decision log, release evidence pack shell, runbook shell, and status reporting cadence.
At each release phase: audit skills, prune irrelevant controls, update traceability, refresh evidence, review deviations, and confirm ownership of the starter pack delta.

## Slide 26
Methodology Starter Pack Leadership discussion Netcompany