DWP Demo — Solon Tax Gap Analysis

Date: 2026-04-28  |  Version: 1.0

## Context

This document maps the DWP Future Debt Service demo requirements against Solon Tax v2.3.0 capabilities. Items are classified as: Out-of-the-box (works now), Config/build (feasible within the platform), or Gap (not supported; workaround or net-new layer build required).

## Out-of-the-Box Capabilities

| Capability | Demo relevance |
| --- | --- |
| BPMN process engine (Camunda-backed) | Drives collection workflows; timer events for grace periods and breach detection |
| Case management with auto-start workflow on case creation | Core segmentation-to-workflow mechanism |
| Human task AUTO_ASSIGN with worker eligibility scoring | Automatic routing to Welfare Team, High Value Team, etc. |
| Contact management — letter, SMS, email, dialler with generate/dispatch | Communication steps in all workflows |
| Suppression with suspendActiveInstancesSW | "Vulnerability saved → all collection activity stops" |
| Breathing Space enforcement (maximumNumberDays = 60) | Statutory Breathing Space — no development needed |
| Payment plan lifecycle including pause (PUT /pay-plans/{id}/pause) | Vulnerability and forbearance scenarios |
| Write-off (POST /overpayment-processes/write-off) | Residual 1p write-off and Flow 10 |
| Payment distribution/allocation | DCA payment reconciliation |
| Candidate lists and risk scoring via Drools | Segmentation and campaign management |
| DCA debt handover (POST /cases/{id}/debt-handover) | Initiates DCA placement in Flow 3 |
| Operational plan tracking with actual-vs-planned metrics | Dashboard KPI reporting (Flow 6) |
| Keycloak RBAC with role-based validation paths | Role separation across all workspaces |
| Drools stateless rule execution with independently versioned KIE containers | Affordability and segmentation rules |

## Configuration and Build Required (Feasible)

All items below are achievable within Solon Tax's supported extension model or the layer architecture. None require changes to the Solon product.

| Item | Effort | Notes |
| --- | --- | --- |
| Reference data and codelists (revenue types, liability types, FT types, candidate list types, suppression types, pay plan types) | 5–8 days | Foundations Configurator; no code |
| Case types linked to BPMN process types (Standard Recovery, Vulnerable Outreach, Low Value Automated, Champion, Challenger) | 1 day | Config only |
| Case worker profiles (Welfare Team, High Value Team, General Collections) | 0.5 day | Config only |
| BPMN process definitions — Champion, Challenger, Vulnerable, Low Value workflows | 5–10 days | Largest dev workstream. Existing IRM BPMN templates provide patterns |
| Demo-safe admin/config screen (editable parameters: wait days, template, queue assignment) | 3–5 days | Configuration Workspace component; not a native Solon screen |
| Inbound customer batch job (validation, reject handling, vulnerability fields) | 3–5 days | Calls Registration API; code must be written |
| Inbound debt batch job (revenue type mapping, debt age derivation, failed-record handling) | 3–5 days | Calls Taxpayer Accounting API |
| Real-time create/update API endpoints (Demo 1) | 1–2 days | Thin layer wrapping existing Solon APIs |
| Event/queue demo — trigger endpoint, status screen, downstream re-evaluation wiring | 3–5 days | "Income Updated" → Drools → treatment change |
| Payment callback adapter (inbound payment → match → allocate → audit) | 2–3 days | Uses PUT /payment-events/{id}/distribute |
| Drools decision rules — segmentation, affordability, vulnerability scoring | 3–5 days | KIE containers must be authored and deployed |
| Income & expenditure capture UI and affordability calculation model | 5–8 days | Layer-built; Drools runtime and pay plan pause exist |
| Joint debt split logic (50/50, 1p residual write-off) | 3–5 days | Custom BPMN/service on top of write-off API |
| Appointee routing (multi-party contact send) | 1–2 days | recipientPartyRole field exists; relationship type config needed |
| Direct debit mandate/schedule and payment monitoring | 2–4 days | May require provider integration |
| Operational report view — payment performance by case type | 2–3 days | Data exists in Solon; dashboard surface is layer-built |
| Strategy simulation and champion/challenger results dashboard | 8–15 days | Layer-owned; Risk Analysis API provides primitives |

## Genuine Gaps

| # | Gap | Demo impact | Workaround |
| --- | --- | --- | --- |
| 1 | Household as a first-class entity — Solon supports linked party role relationships; whether a named Household entity exists independently is unconfirmed | Flow 4 fails without a household view | Assemble household view from linked party roles in the layer — feasible but non-trivial build |
| 2 | Visual strategy editor / no-code configuration surface — Solon BPMN engine accepts XML only; no business-facing canvas exists | Flow 5 commercial case at risk | Simplify to structured-form screen with editable parameters; acknowledged as the "demo-safe" scope reduction |
| 3 | Historical simulation engine ("what would have happened?") — no equivalent in Solon | Highest commercial risk. Transforms Flow 5 from a flowchart into an optimisation tool | Pre-compute a convincing mock result — weakens impact; team must decide early |
| 4 | Champion/Challenger assignment, tracking, and comparative reporting — no C/C concept in Solon natively | Flow 5 / Flow 6 results view cannot run live | Pre-seed C/C data with meaningful comparative results before demo day |
| 5 | Benefit status as a structured data field — not a confirmed named field in Solon Registration API | Segmentation and treatment logic depends on it | Carry in dataArea/additionalInfo; read via Drools — functional but not a clean native field |
| 6 | Structured vulnerability entity with clinical richness — Solon stores the suppression outcome, not the clinical assessment | Vulnerability capture form (Flow 2) and exception report (Flow 6) are entirely layer-built | Known design decision (ADR-006); Operational DB in Risk, I&E & Compliance Core Service owns this data |
| 7 | DCA placement transmission and acknowledgement — handover initiation exists; outbound transmission and acknowledgement receipt do not | Flow 3 DCA placement step | Mock DCA endpoint for demo — 1–2 day build |
| 8 | Real-time operational dashboard — queue volumes, SLA health, breach trends, C/C results, vulnerability exception depth | Flow 6 is entirely layer-built | Planned scope (ADR-001); no shortcut — must be built |
| 9 | Debt age field — no explicit "debt age in days" field; must be derived from effectiveDate | Segmentation rules depend on age bands | Derive from effectiveDate in Drools — straightforward; needs testing before demo |
| 10 | Strategy version history, rollback, and peer review as a UI experience — Solon supports deploying new BPMN versions; no native comparison or rollback UI | Flow 5 version management story | Simple version list + re-deploy of prior BPMN definition — functional but not polished |

## Risk Summary

| Risk | Level | Decision needed |
| --- | --- | --- |
| Flow 5 simulation engine — real replay vs. pre-computed mock | HIGH | Decide before build starts. Mock weakens the commercial "moment of truth" but eliminates 8–15 days of build risk. |
| Household entity model — Solon native vs. layer composition | HIGH | Confirm technically before sprint planning. Affects Flow 4 scope significantly. |
| Demo data seeding across all six flows | HIGH | Plan and execute before build ends — not at the end. Household relationships, joint liabilities, C/C baseline data, and breach state all need realistic pre-seeded records. |
| Benefit status field — confirm dataArea workaround works in Drools rules | MEDIUM | Validate early; segmentation rules depend on it. |
| DCA placement — mock vs. real DCA API | LOW | Mock endpoint is sufficient for demo; confirm with DWP expectations. |

## Key Decisions Required Before Build

Is Solon Tax's Household a first-class entity or a layer composition? (Needs technical confirmation)

Real historical simulation engine or pre-computed mock for Flow 5?

Benefit status: confirm dataArea/additionalInfo workaround is Drools-callable

DCA placement: mock endpoint vs. real DCA API integration for demo

End-to-end demo data seeding plan — covering all six primary flows — produced before build begins